PEAK 10 ENERGY

Pillar 2 — Executive Communications Intelligence

Full Production Build Guide

Prepared for K. McQuire, CEO

Enterprise Automation Platform

March 2026

# Scope & End State

Take the email intelligence system from business logic prototype to production, including merging document classification and SharePoint filing (formerly Pillar 3) into the email pipeline.

End State: Emails arrive in your Outlook inbox → automatically triaged by urgency and category → attachments classified and filed to governed SharePoint folders → invoices routed to Pillar 1 AP queue → receipts routed to Pillar 4 expense hub → AI-drafted replies queued for your review → all decisions logged and learnable.

SxS = Step-by-Step (used throughout this document to denote detailed walkthrough instructions)

# Current Build Status

| Layer | Status | Your Action Needed |
| --- | --- | --- |
| Layer 1: Cosmos DB Persistence | ✅ CODE DELIVERED | Deploy infra (15 min) |
| Layer 2: Azure OpenAI SDK | ✅ CODE DELIVERED | Deploy model + key (15 min) |
| Layer 3: Outlook/Graph | ⬜ AWAITING YOUR SETUP | App registration (20 min) |
| Layer 4: Document Intelligence | ✅ CODE DELIVERED | Store key (5 min) |
| Layer 5: Classification Merge | ✅ FULLY DELIVERED | None |
| Layer 6: SharePoint Filing | ⬜ AWAITING YOUR SETUP | Provision folders (15 min) |
| Layer 7: Draft Review Flow | ✅ FULLY DELIVERED | None |
| Layer 8: Production Hardening | ⬜ PENDING | Enable logging (20 min) |

87 tests passing across all delivered layers.

# Pre-Flight: What You Need Before We Start

## Licenses & Subscriptions — Step-by-Step (SxS)

### 1. Azure Subscription (Owner or Contributor role)

The Azure subscription is the billing container for all cloud resources (Function Apps, Cosmos DB, OpenAI, etc.). You need Owner or Contributor role to deploy resources.

SxS to confirm you have it:

Open a browser and go to https://portal.azure.com

Sign in with your work Microsoft account

In the top search bar, type "Subscriptions" and click the result

You should see at least one subscription listed

Click on the subscription name → click "Access control (IAM)" in the left menu

Click "View my access" — you should see Owner or Contributor listed

If you don't have it:

If you see no subscriptions: Go to https://azure.microsoft.com/free and create one. You get $200 free credit for 30 days.

If you see a subscription but don't have Owner/Contributor: Contact your IT admin. Ask them to: Subscription → Access control (IAM) → Add role assignment → Contributor → add your email.

Verification command:

az account show --query "{Name:name, State:state}" -o table

### 2. Microsoft 365 Business Premium

Your M365 license provides Outlook (email), SharePoint (document storage), and Microsoft Graph API access.

SxS to confirm:

Go to https://admin.microsoft.com

Click "Users" → "Active users"

Find your account and click on it

Click the "Licenses and apps" tab

You should see Microsoft 365 Business Premium (or E3/E5) checked

If you don't have it:

Admin: M365 Admin Center → Billing → Purchase services → search "Microsoft 365 Business Premium" → Buy (~$22/user/month)

Alternative: E3 ($36/mo) or E5 ($57/mo) also work.

### 3. Azure OpenAI Access

⚠ This is the single biggest potential blocker. Submit this request FIRST.

Azure OpenAI is a gated service — Microsoft requires an application before you can use GPT-4o models. This is separate from having a regular Azure subscription.

SxS to confirm:

Go to https://portal.azure.com

Search "Azure OpenAI" in the top bar and click the result

If you see a "Create" button: You have access. Proceed.

If you see "Request Access": You need to apply (see below).

SxS to request access:

Go to https://aka.ms/oai/access

Fill out the form:

- Subscription ID: copy from Azure Portal → Subscriptions

- Company: Peak 10 Energy LLC

- Use case: "Enterprise email automation — classify emails, generate draft responses, classify document attachments for an oil and gas company"

Submit and wait 1-5 business days for approval email

### 4. GitHub Repository Access

Admin access to the repository for setting GitHub Actions secrets.

SxS to confirm: Go to the repo on GitHub → click "Settings" tab. If visible, you have admin access.

### Monthly Cost Summary (Dev Environment)

| Service | Dev Cost/Month | What It Does |
| --- | --- | --- |
| Azure Function App | Free tier | Runs the email pipeline |
| Azure Cosmos DB (Serverless) | ~$5-15 | Stores triage results, documents, corrections |
| Azure OpenAI (GPT-4o) | ~$5-50 | Email triage, classification, draft replies |
| Azure AI Document Intelligence | ~$1-10 | Text extraction from attachments |
| Storage Account | ~$1 | Blob staging for attachments |
| Key Vault | ~$0.50 | Secrets management |
| Application Insights | Free | Monitoring (5GB/mo included) |
| TOTAL | ~$12-77 |  |

## Permissions Required — Step-by-Step (SxS)

### 1. Azure Subscription: Owner or Contributor

Purpose: Deploying all Azure resources (Function App, Cosmos DB, OpenAI, Key Vault, etc.)

SxS to confirm: Azure Portal → Subscriptions → your subscription → Access control (IAM) → View my access

SxS to obtain: Tenant admin: Subscription → IAM → Add role assignment → Contributor → add the user's email → Review + assign

### 2. Microsoft Entra ID: Application Administrator

Purpose: Creating an App Registration for Microsoft Graph API

SxS to confirm: Azure Portal → Entra ID → Roles and administrators → search "Application Administrator" → check if assigned

SxS to obtain: Global Admin: Entra ID → Roles → Application Administrator → + Add assignments → search for user → Add

### 3. SharePoint Administrator

Purpose: Running the folder provisioning script and granting Graph API file permissions

SxS to confirm: M365 Admin Center → Roles → Role assignments → search "SharePoint Administrator"

SxS to obtain: Global Admin: M365 Admin Center → Roles → SharePoint Administrator → Assigned → + Add → user's email

### 4. Exchange Administrator

Purpose: Granting Graph API permission to read the monitored mailbox

SxS to confirm: M365 Admin Center → Roles → Role assignments → search "Exchange Administrator"

SxS to obtain: Global Admin: M365 Admin Center → Roles → Exchange Administrator → Assigned → + Add → user's email

### 5. GitHub Repository Admin

Purpose: Setting GitHub Actions repository secrets for CI/CD deployment

SxS to confirm: GitHub repo → Settings tab visible = admin access confirmed

SxS to obtain: Repo owner: Settings → Collaborators and teams → Add people → Role: Admin

## Software to Install Locally — Step-by-Step (SxS)

Shortcut: Use Azure Cloud Shell (https://shell.azure.com) — has Azure CLI, PowerShell 7, and Python pre-installed. You only need to install PnP.PowerShell.

### 1. Azure CLI 2.50+

Command-line tool for managing Azure resources

SxS to install:

macOS: brew install azure-cli
Windows: winget install Microsoft.AzureCLI
Linux: curl -sL https://aka.ms/InstallAzureCLIDeb | sudo bash

SxS to verify:

az --version

Then run: az login

### 2. Azure Functions Core Tools v4

Run and test Azure Functions locally

SxS to install:

macOS: brew tap azure/functions && brew install azure-functions-core-tools@4
Windows: winget install Microsoft.Azure.FunctionsCoreTools

SxS to verify:

func --version

### 3. PowerShell 7+

Required for the SharePoint folder provisioning script

SxS to install:

macOS: brew install powershell/tap/powershell
Windows: winget install Microsoft.PowerShell
Linux: sudo apt-get install -y powershell

SxS to verify:

pwsh --version

### 4. PnP.PowerShell Module

SharePoint Online management for folder provisioning

SxS to install:

pwsh -Command "Install-Module PnP.PowerShell -Scope CurrentUser -Force"

SxS to verify:

pwsh -Command "Get-Module PnP.PowerShell -ListAvailable"

Test: pwsh -Command "Connect-PnPOnline -Url 'https://peak10energy.sharepoint.com/sites/Operations' -Interactive"

## Pre-Flight Checklist

Every box must be checked before proceeding.

☐ Azure subscription active — can log into https://portal.azure.com

☐ Owner or Contributor role confirmed on the subscription

☐ Azure OpenAI access confirmed (see "Create" button, not "Request Access")

☐ M365 tenant active — Outlook loads at https://outlook.office.com

☐ SharePoint accessible at https://[yourtenant].sharepoint.com

☐ Azure CLI installed (az --version → 2.50+)

☐ Azure CLI signed in (az login completed)

☐ Functions Core Tools installed (func --version → 4.x)

☐ PowerShell 7 installed (pwsh --version → 7.x)

☐ PnP.PowerShell module installed

☐ GitHub repo admin access confirmed (Settings tab visible)

☐ SharePoint site URL known

☐ Outlook mailbox to monitor identified

Once all checked, tell Claude "Pre-flight complete" and provide:

SharePoint Site URL:    ___________________________
Mailbox to monitor:     ___________________________
Azure Subscription ID:  ___________________________

# Layer 1: Database — Cosmos DB Persistence  ✅ DELIVERED

## What Was Built

| Deliverable | File | Status |
| --- | --- | --- |
| Cosmos DB data access layer | email_intel/cosmos_client.py | ✅ Complete |
| In-memory fallback for dev/testing | Built into cosmos_client.py | ✅ Complete |
| 4 containers with partition keys | triage_results, draft_responses, documents, corrections | ✅ Complete |
| Cosmos DB Bicep resource | infra/main.bicep | ✅ Complete |
| Serverless mode for dev | Bicep conditional | ✅ Complete |
| TTL policies | 90 days triage, 30 days drafts | ✅ Complete |
| Unit tests | tests/test_cosmos_client.py — 13 tests | ✅ Complete |

## Your Work — Deploy Infrastructure

Option A — Deploy via Bicep (recommended, fastest):

Open a terminal or Azure Cloud Shell

Create a resource group:

az group create --name rg-peak10-email-dev --location southcentralus

Deploy the Bicep template:

az deployment group create \
  --resource-group rg-peak10-email-dev \
  --template-file infra/main.bicep \
  --parameters environment=dev baseName=peak10email

Wait ~5-10 minutes for deployment to complete

Store Cosmos connection string in Key Vault:

COSMOS_CONN=$(az cosmosdb keys list \
  --name cosmos-peak10emaildev \
  --resource-group rg-peak10-email-dev \
  --type connection-strings \
  --query "connectionStrings[0].connectionString" -o tsv)

az keyvault secret set \
  --vault-name kv-peak10emaildev \
  --name cosmos-connection-string \
  --value "$COSMOS_CONN"

Option B — Manual portal deployment:

See the full markdown guide for detailed portal steps.

# Layer 2: Azure OpenAI — AI Classification & Drafting  ✅ DELIVERED

## What Was Built

| Deliverable | File | Status |
| --- | --- | --- |
| Azure OpenAI SDK client wrapper | email_intel/openai_client.py | ✅ Complete |
| Retry with exponential backoff (3 attempts) | Built-in | ✅ Complete |
| Token usage and cost tracking | UsageRecord per call | ✅ Complete |
| Graceful fallback when unconfigured | Returns None, rules only | ✅ Complete |
| Email triage auto-calls OpenAI | function_app.py | ✅ Complete |
| Document classification integration | function_app.py classify endpoint | ✅ Complete |
| Draft reply generation with tone | professional/brief/warm | ✅ Complete |
| Unit tests (offline) | tests/test_openai_client.py — 6 tests | ✅ Complete |

## Your Work — Deploy Model & Store Key

SxS to deploy GPT-4o:

Azure Portal → Azure OpenAI resource → Model deployments → Manage Deployments

Click "+ Create new deployment"

Model: gpt-4o, Deployment name: gpt-4o, Rate limit: 30K TPM

Click Deploy and wait for "Succeeded"

SxS to store the API key:

Azure OpenAI resource → Keys and Endpoint → copy Key 1

Key Vault → Secrets → + Generate/Import → Name: azure-openai-key → paste Key 1

# Layer 3: Microsoft Graph — Outlook Email Ingestion

⬜ AWAITING YOUR SETUP

## Your Work — Create App Registration (20 min)

SxS to create App Registration:

Azure Portal → Microsoft Entra ID → App registrations → + New registration

Name: peak10-email-pipeline, Single tenant, no redirect URI

Click Register → copy Application (client) ID and Directory (tenant) ID

SxS to create client secret:

Certificates & secrets → + New client secret → Description: graph-api → 24 months

IMMEDIATELY copy the Value (shown only once)

SxS to grant API permissions:

API permissions → + Add a permission → Microsoft Graph → Application permissions

Add: Mail.Read, Mail.ReadWrite, Mail.Send, Files.ReadWrite.All, Sites.ReadWrite.All

Click "Grant admin consent for [your tenant]" → confirm Yes

Verify all 5 permissions show green checkmarks

SxS to store in Key Vault:

Create 4 secrets: graph-client-id, graph-client-secret, graph-tenant-id, graph-mailbox-address

# Layer 4: Document Intelligence — Text Extraction  ✅ DELIVERED

## What Was Built

| Deliverable | File | Status |
| --- | --- | --- |
| Document Intelligence SDK client | email_intel/doc_intelligence.py | ✅ Complete |
| prebuilt-read model for text extraction | extract_text() method | ✅ Complete |
| prebuilt-invoice model | extract_invoice() method | ✅ Complete |
| prebuilt-receipt model | extract_receipt() method | ✅ Complete |
| Bicep resource | infra/main.bicep — FormRecognizer S0 | ✅ Complete |
| Unit tests (offline) | tests/test_doc_intelligence.py — 5 tests | ✅ Complete |

## Your Work — Store Key (5 min)

Azure Portal → Document Intelligence resource → Keys and Endpoint → copy Key 1

Key Vault → Secrets → + Generate/Import → Name: cognitive-services-key → paste Key 1

# Layer 5: Classification & Filing Merge  ✅ DELIVERED

## What Was Built

| Deliverable | File | Status |
| --- | --- | --- |
| Two-tier classification engine | email_intel/classifier.py | ✅ Complete |
| 30+ filename rules, 10+ content rules | Specific before generic | ✅ Complete |
| AI classification fallback | build_classification_prompt() | ✅ Complete |
| Auto-naming engine | email_intel/naming.py | ✅ Complete |
| Filing recommendation engine | recommend_filing() | ✅ Complete |
| Correction logging | email_intel/corrections.py | ✅ Complete |
| Document models (27 types, 50+ folders) | email_intel/document_models.py | ✅ Complete |
| API endpoints | /documents/classify, /documents/correct | ✅ Complete |
| Unit tests | 34 tests across 3 test files | ✅ Complete |

Your Work: None. This layer was built entirely by Claude.

# Layer 6: Microsoft Graph — SharePoint File Operations

⬜ AWAITING YOUR SETUP

## Your Work — Provision SharePoint Folders (15 min)

SxS to provision folders:

Open PowerShell 7: pwsh

Navigate to: cd Peak10-enterprise-automation/pillar3-document-ai/scripts

Run:

./provision_sharepoint.ps1 -SiteUrl "https://peak10energy.sharepoint.com/sites/Operations"

Authenticate in the browser window

Verify in SharePoint: 00_STAGING, 01_CORPORATE, 02_OPERATIONS, 03_DEALS, 04_GOVERNANCE

# Layer 7: Draft Response Review Flow  ✅ DELIVERED

| Endpoint | Method | Purpose | Status |
| --- | --- | --- | --- |
| /api/email/draft-reply | POST | Generate + save a draft | ✅ |
| /api/email/drafts/{msg_id} | GET | List drafts for a message | ✅ |
| /api/email/drafts/{draft_id} | PUT | Edit / approve a draft | ✅ |
| /api/email/drafts/{draft_id} | DELETE | Remove a draft | ✅ |

Your Work: None for the API layer. Send-via-Graph is wired after Layer 3 setup.

# Layer 8: Production Hardening

⬜ PENDING

## Your Work — Enable Logging & Alerts (20 min)

SxS to enable diagnostic logging:

Azure Portal → Function App → Diagnostic settings → + Add

Check: FunctionAppLogs, AppServiceHTTPLogs, AppServiceConsoleLogs

Send to: Log Analytics workspace → Save

SxS to set up failure alerts:

Application Insights → Alerts → + Create → Alert rule

Signal: Failed requests, Threshold: > 5, Period: 5 minutes

Action group: Email notification to your address

Severity: 2 (Warning) → Create

SxS to review Key Vault access:

Key Vault → Access control (IAM) → Role assignments

Verify only your admin account + Function App managed identity have access

Remove any stale/unrecognized entries

# Final Validation Checklist

## Automated Pipeline

☐ Send test email: subject "Invoice #TEST-001" with PDF attachment

☐ Verify: triaged as vendor_ap with urgency STANDARD

☐ Verify: PDF classified as invoice, filed to 01_CORPORATE/Finance/AP/

☐ Verify: triage result persists in Cosmos DB

## Deal Signal Detection

☐ Send email: "RE: Letter of Intent - Loving County" with body "data room access"

☐ Verify: triaged as deal_related, urgency HIGH

☐ Verify: deal signals detected (loi_discussion, due_diligence)

☐ Verify: AI draft reply generated and stored

## Receipt Routing

☐ Send email: "Your Uber receipt" with receipt PDF

☐ Verify: triaged as receipt, routing includes pillar4

## Document Filing

☐ Send email with NDA PDF attached

☐ Verify: classified as nda, auto-filed to 01_CORPORATE/Legal/NDAs/

## Failure Scenarios

☐ Revoke OpenAI key → verify fallback to rule-based mode

☐ Send unsupported attachment (.zip) → verify lands in 00_STAGING/Errors

☐ Verify Application Insights shows logs

☐ Verify alert fires on simulated failures

# Your Work — Session Summary

## Session 1 (~45 min) — Do This First

Deploy Bicep template (or manually create resources)

Deploy GPT-4o model in Azure OpenAI

Store OpenAI key in Key Vault

Store Document Intelligence key in Key Vault

Create Graph App Registration + grant permissions

Store Graph credentials in Key Vault (4 secrets)

Tell Claude "Session 1 complete" with configuration values

## Session 2 (~30 min) — After Claude Builds Remaining Layers

Run SharePoint folder provisioning script

Enable diagnostic logging on Function App

Set up failure alerts in Application Insights

Review Key Vault access policies

Run validation checklist with Claude